# IT- Business Secure Clinic Infrastructure

Team Members:
Santiago Ferreira Rolon
Justin Barroso
Sonali Mohammed
David Alonso
Demetrius Smith

Capstone 2

Problem Statement and Motivation

Healthcare clinics handle sensitive patient and financial data, making them high value targets for cyberattacks like data breaches and authorized access. Many small clinics lack structured IT security systems, increasing their risk of exposure and non compliance with data protection standards.

During Capstone II, the team's focus shifted from designing the secure clinic infrastructure to implementing and validating the proposed solution. Healthcare clinics continue to face increasing cybersecurity threats that can compromise patient privacy, financial information, and daily operations. Implementing a secure infrastructure helps reduce these risks while providing a reliable environment for clinic staff and patients.

The goal of this phase was to deploy the designed infrastructure using virtual machines and security technologies while verifying that authentication, authorization, remote access, and monitoring functioned as expected. The motivation was to demonstrate a practical implementation of industry security practices that support confidentiality, integrity, and availability of healthcare information.

Requirements

Functional Requirements:

- Deploy a centralized authentication system using Active Directory.

- Create Organizational Units (OUs), users, and security groups.

- Configure role-based access control for clinic departments.

- Implement secure VPN access for authorized remote users.

- Configure shared folders with department-based permissions.

- Implement firewall rules to control network traffic.

- Enable event logging and auditing for security monitoring.

- Validate password policies and account lockout settings.

- Demonstrate secure remote access and system functionality.

Non-Functional Requirements:

- High system availability and reliability.

- Secure and efficient network performance.

- Easy administration through centralized management.

- Scalable infrastructure for future clinic growth.

- Protection of confidential patient information.

- Compliance with healthcare security best practices.

- Comprehensive documentation for future maintenance.

Design Decisions:

- Centralized Authentication: Active Directory was implemented to provide secure user authentication and centralized account management.

- Role-Based Access Control: Users were assigned to department-specific security groups so they could only access resources required for their job responsibilities.

- VPN Configuration: Secure VPN connectivity was configured to allow authorized staff to access clinic resources remotely.

- Firewall Configuration: Windows Firewall policies were configured using a default-deny approach, allowing only required services and ports.

- Security Policies: Group Policy Objects (GPOs) were used to enforce password complexity, account lockout, and security settings across the domain.

- Logging and Monitoring: Event Viewer and Windows auditing were configured to monitor user authentication, account activity, and administrative actions.

- Version Control and CI/CD: GitHub was used for project documentation, while GitHub Actions automated validation of project files and updates.

Research Findings:

Throughout Capstone II, the team continued researching implementation best practices and confirmed that:

- Active Directory simplifies user management and improves security.

- Role-based access control minimizes unauthorized access.

- Group Policy provides centralized enforcement of security settings.

- VPN encryption protects remote communications from interception.

- Continuous logging and monitoring improve threat detection and incident response.

- Default-deny firewall configurations significantly reduce attack surfaces.

- Documentation and version control improve collaboration and project maintenance.

Challenges Encountered:

Throughout this project we have encountered several challenges:

- Configuring Azure virtual machines and networking.

- Installing and promoting Windows Server as a Domain Controller.

- Troubleshooting Active Directory configuration issues.

- Configuring Group Policy and folder permissions correctly.

- Establishing secure VPN connectivity.

- Testing firewall rules without disrupting network communication.

- Maintaining consistent documentation and screenshots throughout each sprint.

- Coordinating implementation tasks among all team members.

- Managing time effectively across multiple sprints

These challenges were resolved through troubleshooting, instructor guidance, Scrum meetings, collaboration, and repeated testing.

Lessons Learned:

Capstone II reinforced several important concepts in secure systems implementation:

- Proper planning simplifies deployment and reduces configuration errors.

- Active Directory provides efficient centralized administration.

- Role-based access control is essential for protecting sensitive healthcare data.

- Multiple layers of security provide stronger protection than a single security control.

- Continuous testing helps identify configuration issues before deployment.

- Documentation is critical for troubleshooting and future maintenance.

Capstone ll Outcomes:

In Capstone ll, the team plans to:

- Built a virtualized clinic network environment using Microsoft Azure.

- Installed and configured Windows Server.

- Implemented Active Directory Domain Services.

- Created Organizational Units, user accounts, and security groups.

- Configured Group Policy security settings.

- Created shared folders with role-based permissions.

- Configured Windows Firewall security rules.

- Implemented secure VPN remote access.

- Enabled auditing and event logging.

- Tested password policies and account lockout functionality.

- Validated user authentication and access permissions.

- Created project documentation and deployment guides.

- Configured a GitHub repository and GitHub Actions workflow for continuous integration.

- Completed final testing, validation, and project demonstration.

The successful completion of these tasks demonstrates that the Secure Clinic Infrastructure meets the functional and security objectives established during Capstone I. The implemented environment provides a secure, scalable, and manageable solution capable of supporting the daily operations of a small healthcare clinic while protecting sensitive patient and organizational data.