# Infrastructure Deployment Guide: Secure Clinic IT-Business

FIU Software Engineering Capstone Team: Justin Barroso, Demetrius Smith, Sonali Mohammed, Santiago Ferreira Rolon, David Alonso

## Introduction

This Deployment Guide provides the procedures required to deploy the Secure Clinic IT Infrastructure from a clean Windows Server environment. The guide explains the installation and configuration of Active Directory, Group Policy, firewall policies, VPN services, endpoint security, and monitoring components. Following these procedures ensures a secure, repeatable, and standardized deployment that supports the clinic's operational and security requirements.

The deployment includes:

- Windows Server installation

- Active Directory Domain Services (AD DS)

- Organizational Units and security groups

- Role-Based Access Control (RBAC)

- Group Policy Objects (GPO)

- Windows Defender Firewall

- OpenVPN remote access

- Microsoft Entra ID (Azure AD) integration

- Microsoft Intune device management

- Audit logging

- Backup configuration

- Security validation

## Pre-Deployment Checklist

People:

- All staff roles that are defined must be approved by clinic managers

- IT point of contract is assigned for each department

- HR must have provided the complete staff list with role assignments

- Rollback decision can only be called with someone with authority

Verify the following before beginning deployment:

- Windows Server Installed

- Static IP configured

- Internet Connectivity Verified

- Administrator Account Created

- Installation Media Available

- Backup Location Prepared

- Firewall software/hardware is ready

- VPN Software Available

## Phase 1: Active Directory Deployment

Steps:

- Install the Active Directory Domain Services Role.

- Promote the server to a Domain Controller

- Create the domain - clinic.local

- Configure DNS and Restart the server

## Phase 2: Identity & Authentication (IAM)

### Azure AD (Entra ID) Configuration

- Role-Based Groups: Create security groups for each role:

  - Admin/Ops: Receptionist , Billing Specialist, HR Manager.

  - Clinical: Nurse, Medical Assistant.

  - Technical: Systems Admin, IT Tech, Data Analyst, Compliance Officer.

- Onboarding/Offboarding:

  - Provisioning: Accounts must be staged and roles assigned before the start date.

  - Deprovisioning: Immediate account disablement and session revocation upon termination.

## Phase 3: Group Policy Deployment

Create and apply Group Policy Objects.

Configure:

- Password Policy

- Account Lockout Policy

- Screen Lock

- Windows Defender

- Windows Updates

- BitLocker

- USB Restrictions

- Audit Policies

### Password AND MFA Policy

- Complexity: Minimum 16 characters, including uppercase, lowercase, numbers, and symbols. It can also not contain any personal information within the password

- Rotation: 90-day mandatory expiration.

- Lockout: 5 failed attempts triggers a 30-minute lockout.

- MFA: Mandatory Microsoft Authenticator/TOTP or DUO push for all VPN and log in within the hospital system.

## Phase 4: Network & Firewall Configuration

### Firewall Rules (Edge)

- Default Policy: Implicit Deny (Block all traffic by default).

- Permitted Inbound/Outbound:

  - VPN (Specific Port): Dependent on protocol (OpenVPN/WireGuard).

  - HTTPS (443): Secure web traffic.

  - Internal Services: DNS (53) and NTP (123) are restricted to internal traffic only.

- Change Management: All rule modifications must log the date, change description, and the Approver's name.

### Performance Monitoring

- Deploy PRTG (or equivalent) for real-time bandwidth monitoring.

- Reporting: Automated weekly bandwidth reports delivered to the Network Engineer.

## Phase 5: VPN Deployment & Segmentation

### Gateway Configuration

- Protocol: OpenVPN (AES-256-GCM) or WireGuard (ChaCha20).

- Authentication: Conditional Access Policy requiring Azure AD MFA.

Test:  Successful connection, failed login, MFA prompt, session timeout.

### Network Segmentation (VLANs/ACLs)

- Role-Based Tunnels:

  - Accountants/Billing: Access limited to Billing/Financial subnets.

  - Clinical Staff: Access limited to Electronic Health Record (EHR) systems.

  - General: No user role shall have "Full Network" visibility.

- Session Limits: 15-minute idle timeout for all remote sessions.

## Phase 6: Endpoint Security

Configure Microsoft Intune

Apply:

- BitLocker

- Windows Defender

- Compliance Policies

- Automatic Updates

- Device Encryption

Verify:

- Device compliance

- Encryption status

- Antivirus status

## Phase 7: Monitoring, Logging & Backup

### SIEM & Audit Logs

- Billing System: Log all access attempts and modifications to the Audit Store.

- Centralized Logging: Connect SIEM to aggregate:

  - VPN Connection Logs

  - Domain Controller Events

  - Firewall Change Logs

- Alerting: Trigger notifications for:

  - 3+ Failed login attempts.

  - Access outside of standard business hours.

  - Device compliance failures.

### Backup & Maintenance

- Schedule: Daily Incremental / Weekly Full.

- Testing: Quarterly restoration drills to verify data integrity.

- Reviews: 90-day access reviews and annual security audits signed by the Compliance Officer.

## Rollback Plan:

Rollback calls are only authorized to IT leads. Make sure to document the reason for the rollback.

Phase 1 (Identity): Disable new accounts in Azure AD and revert to previous AD state if the snapshot exits.

Phase 2 (Devices): Remove intune compliance policy from affected device group and re-enroll it individually if needed.

Phase 3 (Firewall): Revert it to a saved firewall rule from pre-employment doc. Reapply that allow-all temporarily only with manager approval and a time limit.

Phase 4 (VPN): Disable VPN server. Staff fall back to on site access only until issue is resolved

Phase 5 (Workstations): Remove GPO from the affected OU in domain controller. Workstations will be reverted back to default on next login.

Phase 6 (Monitoring): Disconnect SIEM tools from log sources if there are load issues. Reconnect after the fix.

Phase 7(Patient portal): Take the portal offline and revert to paper temporarily. Notify patients if any  submissions were affected.

## Conclusion:

The Secure Clinic IT Infrastructure deployment establishes a secure and manageable environment that protects sensitive healthcare information through centralized identity management, role-based access control, encrypted remote access, endpoint protection, and continuous monitoring. Following this guide ensures a consistent deployment process and supports the clinic's operational and security objectives while aligning with industry best practices for healthcare IT security.